## Slide 1
CITRIX INTELLIGENT OPERATIONS
SRE Automation Use Cases Monthly Summary Report
Delivered Under the Citrix Intelligent Operations Plan
July 2026

## Slide 2
Onboarded Usecases – Current usage
# | Usecase Name | Automation Description | Usage in July | Status/Comments
1 | SOC1/2 & ISAE 3402 Audit Automation | Automates secure extraction and formatting of audit compliance data, ensuring instant availability for audits without manual intervention. | 1 | This automation will be utilized in the next audit starting September.
2 | Citrix Service Management Automation | Automation to manage (Status, Restart, Force Restart, Stop) Citrix services on demand. | NA | OPS Team has requested enhancements to service restart handling. Evaluation of added operational value is ongoing.
3 | Automatic C: Drive Cleanup(TSI-Automation Framework) | Proactively monitors and cleans C: drive storage to optimize performance, reduce disk space issues, and prevent timeout errors. | NA | new version of the script its onboarded to atomic and its. Expected to reduce timeouts and improve Performance. The report added in next slide
4 | Automate RDS License reporting | Ensure compliance, avoid financial penalties, support audit readiness, and improve license forecasting. | 9 | Currently is onboarded to Prod In august usage report it will be generated
5 | Automate VC Lite - Monthly Billing Report | Optimize and strengthen the billing process, ensure transparency, reduce manual effort, and improve cost control. | 5 | Currently is onboarded to Prod In august usage report it will be generated

## Slide 3
Completed Use cases

## Slide 4
“Completed” Usecases
# | Usecase Name | Objective | Automation Description | Value & Benefits | ETA | Status/Comments
1 | SSL Certificate Lifecycle | Ensure secure connectivity, maintain compliance, protect business continuity, and reduce risk of outages. | Automates SSL certificate issuance, renewal, and deployment across Citrix infrastructure. | 1. Prevents outages due to expired certificates. 2. Ensures continuous secure connectivity. 3. Maintains compliance with industry standards. 4. Reduces manual certificate management workload. | 31.07.2026 | UAT in progress Camunda team integrate script into PROD Env-In progress

## Slide 5
Backlog Use cases

## Slide 6
In Backlog Usecases
S.No | Usecase Name | Objective | Status | ETA | Comments
1 | VCLiteImage Patching | Maintain system reliability, reduce vulnerabilities, ensure smooth user experience, and minimize downtime. | New | 2026 | Planned for this year
2 | Automated Profile Refresh | Enhance user experience, reduce login issues, and improve application stability. | New | 2026 | Planned for this year
3 | Automate the Layer transfer between Regions | Ensure resilience, enable disaster recovery, and reduce risk of service disruption. | New | 2026 | Planned for this year
4 | Automate weekly user log review to detect if GPO is applied. | Enforce policies, detect issues early, and strengthen audit readiness. | New | 2026 | Planned for this year
5 | Automatic Cleanup Application Drives (D & E) | Free up storage, prevent incidents and related service impact due to full drives, and maintain desktop performance. | New | 2026 | Planned for this year
6 | CPU Utilization Monitoring Request | Improve performance, prevent bottlenecks, and support scaling. | New | 2026 | Planned for this year
7 | Assess feasibility of user-triggered profile reset automation | User can reset profile Ad-Hoc and at any moment. | New | 2026 | Planned for this year
8 | Citrix-Application onboarding automation | Accelerate application delivery, reduce manual effort, improve consistency, and enhance agility for business needs. | New | 2026 | Planned for this year
9 | Desktop publishing automation (for VC desktop) | Increase operational efficiency, reduce turnaround time, improve agility, and support faster user onboarding. | New | 2026 | Planned for this year
10 | Studio Policy automation | Standardize governance, improve compliance, reduce configuration errors, and ensure policy consistency. | New | 2026 | Planned for this year
11 | Upgrades of the VC Desktops | Keep systems current, enhance user experience, reduce downtime, and support long-term scalability. | New | 2026 | Planned for this year
12 | CI List for Patching and Monitoring | Ensure patch compliance, improve visibility, and reduce vulnerabilities across environments. | New | 2026 | Planned for this year
13 | Unused VDI Deletion (last 3 months) | Optimize resource utilization, reduce costs, and improve operational efficiency. | New | 2026 | Planned for this year
14 | Daily Checklist in Panorama and Palo Alto Firewall | Strengthen security posture, ensure compliance, and reduce risk of outages. | New | 2026 | Planned for this year
15 | Citrix DR | Ensure business continuity, minimize downtime, and strengthen resilience. | New | 2026 | Planned for this year
16 | Cutomer Testing -->Multiple applications. | Improve quality assurance, reduce defects, and enhance customer satisfaction. | New | 2026 | This is a commercial topic

## Slide 7
Thank You
Citrix Intelligent Operations Automation Program