## Slide 1
CITRIX INTELLIGENT OPERATIONS
SRE Automation Use Cases Monthly Summary Report
Delivered Under the Citrix Intelligent Operations Plan
May 2026

## Slide 2
Onboarded Usecases – Current usage
# | Usecase Name | Automation Description | Usage in June-2026 | Comments
1 | SOC1/2 & ISAE 3402 Audit Automation | Automates secure extraction and formatting of audit compliance data, ensuring instant availability for audits without manual intervention. | 45 | - Lokesh is the only person who used the automation. - This automation will be used in the audit starting in September. - No actions required
2 | Citrix Health Check After Reboot | Provides instant health reports after bi-weekly scheduled server reboots. | 8 | - Only 1 person has used the automation. - Usage needs to be increased
3 | Citrix Service Management Automation | Automation to manage (Status, Restart, Force Restart, Stop) Citrix services on demand. | 2 | - Automation is not used - Usage needs to be increased(Not been used)
4 | Automatic C: Drive Cleanup(TSI-Automation Framework) | Frees C:disk disk space proactively to maintain top performance.. | 0 | - Incident Automation - No actions required(Not been used)

## Slide 3
Completed Use cases

## Slide 4
“Completed” Usecases
# | Usecase Name | Objective | Automation Description | Value & Benefits | ETA | Comments
1 | Automate RDS License reporting | Ensure compliance, avoid financial penalties, support audit readiness, and improve license forecasting. | Automates license usage tracking, compliance validation, and forecasting reports for RDS environments. | 1. Audit-ready at all times — no manual checks. 2. Prevents costly penalties and fines. 3. Improves forecasting accuracy for future license needs. 4. Saves weeks of manual reconciliation effort. | 30.06.2026 | -It's completed from My end. -Comunda team working to integrate my script in PROD
2 | Automate VC Lite - Monthly Billing Report | Optimize and strengthen the billing process, ensure transparency, reduce manual effort, and improve cost control. | Automates the generation, validation, and distribution of monthly billing reports for VC Lite usage. Integrates usage data, applies cost allocation rules, and produces audit-ready summaries without manual intervention. | Direct cost reduction through accurate tracking of VDI usage. Eliminates manual report preparation, saving hours of effort monthly. Improves billing accuracy and prevents revenue leakage. Provides audit-ready billing transparency for finance teams. Enables proactive cost forecasting and budget planning.. | 30.06.2026 | -It's completed from My end. -Comunda teamworking to integrate my script in PROD

## Slide 5
Approved Use cases

## Slide 6
“Approved” Usecases
# | Usecase Name | Objective | Automation Description | Value & Benefits | ETA | Comments
2 | VCLite Image Patching | Maintain system reliability, reduce vulnerabilities, ensure smooth user experience, and minimize downtime. | Automates patch deployment and validation for VCLite images, ensuring consistent and secure updates. | 1. Eliminates patching delays and human errors. 2. Reduces vulnerabilities and strengthens security posture. 3. Ensures consistent user experience with fewer disruptions. 4. Cuts downtime by automating patch cycles. | 30.09.2026 | -Currently assessment in Progress
3 | Automated Profile Refresh | Enhance user experience, reduce login issues, and improve application stability. | Automates user profile refresh cycles to clear stale configurations and improve login consistency. | 1. Reduces login failures and delays. 2. Improves application stability across sessions. 3. Enhances employee productivity with smoother logins. 4. Removes repetitive manual troubleshooting tasks. | 31.07.2026 | -Currently assessment in Progress
4 | SSL Certificate Lifecycle | Ensure secure connectivity, maintain compliance, protect business continuity, and reduce risk of outages. | Automates SSL certificate issuance, renewal, and deployment across Citrix infrastructure. | 1. Prevents outages due to expired certificates. 2. Ensures continuous secure connectivity. 3. Maintains compliance with industry standards. 4. Reduces manual certificate management workload. | 31.08.2026 | -Currently assessment in Progress

## Slide 7
Backlog Use cases

## Slide 8
In Backlog Usecases
# | Usecase Name | Objective | Status | ETA | Comments
1 | Automate the Layer transfer between Regions | Ensure resilience, enable disaster recovery, and reduce risk of service disruption. | New | 2026 | 
2 | Citrix-Application onboarding automation | Accelerate application delivery, reduce manual effort, improve consistency, and enhance agility for business needs. | New | 2026 | 
3 | Desktop publishing automation (for VC desktop) | Increase operational efficiency, reduce turnaround time, improve agility, and support faster user onboarding. | New | 2026 | 
4 | VDI Power Optimization | Automate the stopping and restarting of Virtual Desktops (VDIs) in Azure to optimize resource utilization and reduce unnecessary consumption. | Cancelled | 2026 | 
5 | Studio Policy automation | Standardize governance, improve compliance, reduce configuration errors, and ensure policy consistency. | New | 2026 | 
6 | Assess feasibility of user-triggered profile reset automation | User can reset profile Ad-Hoc and at any moment. | New | 2026 | 
7 | Unused VDI Deletion (last 3 months) | Optimize resource utilization, reduce costs, and improve operational efficiency. | New | 2026 | 
8 | User Logs needs to be checked once a week and see if the GPO is applied or not.. | Ensure governance, enforce policies, detect deviations early, and strengthen audit readiness. | New | 2026 | 
9 | CPU Utilization Request | Improve performance monitoring, prevent resource bottlenecks, and support proactive scaling. | New | 2026 | 

## Slide 9
Thank You
Citrix Intelligent Operations Automation Program