## Slide 1
JULY 2026
CITRIX INTELLIGENT
OPERATIONS
SRE Automation Use Cases – Monthly Summary Report
Delivered under the Citrix Intelligent Operations Plan
Citrix Intelligent Operations | SRE Automation Use Cases Monthly Summary
1

## Slide 2
Onboarded Use Cases – Current Usage
5 LIVE USE CASES
# | Use Case Name | Automation Description | Usage (July) | Status / Comments
1 | SOC1/2 & ISAE 3402 Audit Automation | Automates secure extraction and formatting of audit compliance data, ensuring instant availability for audits without manual intervention. | 1 | This automation will be utilized in the next audit cycle, starting in September.
2 | Citrix Service Management Automation | Automation to manage Citrix services on demand, including status checks, restart, and force restart. | NA | The Ops team has requested enhancements to the service restart handling; evaluation of the added operational value is ongoing.
3 | Automatic C: Drive Cleanup (TSI Automation Framework) | Proactively monitors and cleans C: drive storage to optimize performance, reduce disk space issues, and prevent timeout errors. | NA | A new version of the script has been onboarded to the automation framework and is expected to reduce timeouts and improve performance. Details are provided on the following slide.
4 | Automate RDS License Reporting | Ensures compliance, avoids financial penalties, supports audit readiness, and improves license forecasting. | 9 | Currently onboarded to Production; the usage report will be generated in August.
5 | Automate VC Lite – Monthly Billing Report | Optimizes and strengthens the billing process, ensuring transparency, reducing manual effort, and improving cost control. | 5 | Currently onboarded to Production; the usage report will be generated in August.
Citrix Intelligent Operations | SRE Automation Use Cases Monthly Summary
2

## Slide 3
1
USE CASE
DELIVERED
SECTION 02
Completed Use Cases
Citrix Intelligent Operations | SRE Automation Use Cases Monthly Summary
3

## Slide 4
Completed Use Cases
1 DELIVERED
# | Use Case Name | Objective | Automation Description | Value & Benefits | ETA | Status / Comments
1 | SSL Certificate Lifecycle | Ensure secure connectivity, maintain compliance, protect business continuity, and reduce the risk of outages. | Automates SSL certificate issuance, renewal, and deployment across the Citrix infrastructure. | 1. Prevents outages due to expired certificates. 2. Ensures continuous secure connectivity. 3. Maintains compliance with industry standards. 4. Reduces manual certificate management workload. | 31 Jul 2026 | UAT in progress; the Camunda team is integrating the script into the Production environment.
✓
Zero certificate-
related outages
↻
Fully automated
renewal cycle
◎
Continuous
compliance
Citrix Intelligent Operations | SRE Automation Use Cases Monthly Summary
4

## Slide 5
16
USE CASES
PLANNED FOR 2026
SECTION 03
Backlog Use Cases
Citrix Intelligent Operations | SRE Automation Use Cases Monthly Summary
5

## Slide 6
Backlog Use Cases
USE CASES 1–8
S.No | Use Case Name | Objective | Status | ETA | Comments
1 | VC Lite Image Patching | Maintain system reliability, reduce vulnerabilities, ensure a smooth user experience, and minimize downtime. | New | 2026 | Planned for this year
2 | Automated Profile Refresh | Enhance user experience, reduce login issues, and improve application stability. | New | 2026 | Planned for this year
3 | Automate Layer Transfer Between Regions | Ensure resilience, enable disaster recovery, and reduce the risk of service disruption. | New | 2026 | Planned for this year
4 | Automate Weekly User Log Review for GPO Compliance | Enforce policies, detect issues early, and strengthen audit readiness. | New | 2026 | Planned for this year
5 | Automatic Cleanup of Application Drives (D & E) | Free up storage, prevent incidents and related service impact from full drives, and maintain desktop performance. | New | 2026 | Planned for this year
6 | CPU Utilization Monitoring | Improve performance, prevent bottlenecks, and support scaling. | New | 2026 | Planned for this year
7 | User-Triggered Profile Reset – Feasibility Assessment | Enable users to reset their profile on demand, at any time. | New | 2026 | Planned for this year
8 | Citrix Application Onboarding Automation | Accelerate application delivery, reduce manual effort, improve consistency, and enhance business agility. | New | 2026 | Planned for this year
Citrix Intelligent Operations | SRE Automation Use Cases Monthly Summary
6

## Slide 7
Backlog Use Cases
USE CASES 9–16
S.No | Use Case Name | Objective | Status | ETA | Comments
9 | Desktop Publishing Automation (VC Desktop) | Increase operational efficiency, reduce turnaround time, improve agility, and support faster user onboarding. | New | 2026 | Planned for this year
10 | Studio Policy Automation | Standardize governance, improve compliance, reduce configuration errors, and ensure policy consistency. | New | 2026 | Planned for this year
11 | VC Desktop Upgrades | Keep systems current, enhance user experience, reduce downtime, and support long-term scalability. | New | 2026 | Planned for this year
12 | CI List for Patching and Monitoring | Ensure patch compliance, improve visibility, and reduce vulnerabilities across environments. | New | 2026 | Planned for this year
13 | Unused VDI Deletion (Last 3 Months) | Optimize resource utilization, reduce costs, and improve operational efficiency. | New | 2026 | Planned for this year
14 | Daily Checklist – Panorama & Palo Alto Firewall | Strengthen security posture, ensure compliance, and reduce the risk of outages. | New | 2026 | Planned for this year
15 | Citrix DR | Ensure business continuity, minimize downtime, and strengthen resilience. | New | 2026 | Planned for this year
16 | Customer Testing – Multiple Applications | Improve quality assurance, reduce defects, and enhance customer satisfaction. | New | 2026 | Commercial engagement – scope to be finalized.
Citrix Intelligent Operations | SRE Automation Use Cases Monthly Summary
7

## Slide 8
THANK YOU
Citrix Intelligent Operations Automation Program
Citrix Intelligent Operations | SRE Automation Use Cases Monthly Summary | July 2026